Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 20 October 2022 |
| Team ID | PNT2022TMID31466 |
| Project Name | Skill and Job Recommender |

|  |  |  |
| --- | --- | --- |
| Title | Description | Date |
| Literature Survey and  Information Gathering | Gathering Information related to the project by referring to the technical papers, Research Publications, etc | 17 September 2022 |
| Prepare Empathy Map | To capture the user’s pain  and gains. Prepare the list of problem statements encountered by the users. | 17 September 2022 |
| Ideation | Prioritize the top 3 ideas based on feasibility and importance. | 26 September 2022 |
| Proposed Solution | Solution includes novelty, feasibility, business model, social impact and scalability of solution. | 10 October 2022 |
| Problem Solution Fit | Solution Fit Document | 10 October 2022 |
| Solution Architecture | Solution Architecture | 10 October 2022 |
| Customer Journey Map | To understand user interaction and experiences with application | 16 October 2022 |
| Functional Requirements | Prepare functional Requirement | 16 October 2022 |
| Data Flow Diagrams | Data flow diagram | 16 October 2022 |
| Technology Architecture | Technology Architecture diagram | 16 October 2022 |
| Milestone and Sprint  Delivery Plan | Activity about what to do in further plans | 24 October 2022 |
| Project Development-  Delivery of Sprint 1,2,3 and 4 | Develop and submit the code Developed by the team. | 26 October 2022 - 01  November 2022 |